## Slide 1: Carbon Free Power Project
LINE Commission Meeting
October 10, 2018

## Slide 2: Power Sale Contract
30 Participants
  One Study Participant to go
  One additional UAMPS member
  Four non-UAMPS members
110.3 MW
  ~350 MW
3 Module Minimum Subscription
  150 MW
Notes: Slides: 3

## Slide 3: Team
NuScale/Fluor/Energy Northwest
  Subscription
  Cost
  COLA
Department of Energy
  Cost
  Subscription
Tennessee Valley Authority
  COLA
Notes: Slides: 6 & 7

## Slide 4: DOE Participation
Site Lease
Existing COLA Technical Partnership
SHHAC guidelines
JUMP Lease Agreement
Power Purchase Agreements
Additional Technical Partnership
  5 year renewal

## Slide 5: JUMP (Joint Use Modular Plant)
Discussions with INL-DOE to utilize modules one for R&D purposes
Crux issues:
  Payment terms (when payments commence, basis for payment amounts, etc.)
  Ensuring NPM having remaining useful life commensurate with lease term
  NRC licensing
  Contracting mechanics—authorizing statute for DOE to execute JUMP use agreement
    Execution in early 2019
  Appropriations
Notes: Slides: 3

## Slide 6: Federal Power Purchase Agreements
Objectives: Secure Power Purchase Agreements with federal loads in the Intermountain West
  Identifying DOE and DOD facilities
  Working with incumbent utilities
    First PPA (Los Alamos County—participating member in the CFPP)
Notes: Slides: 3

## Slide 7: Contracts and Permits
EPC Development Agreement
Holding Company
COLA
Water Rights
Notes: Slides:

## Slide 8: EPC Development Agreement
Parties: Fluor, NuScale, UAMPS
Term: Until final EPC is executed
Scope of Work: Fluor and NuScale will continue to revise the cost estimate for the CFPP and conduct site specific engineering
Significance: Provides for Reimbursement on a sliding scale based on an Economic Competitiveness Test (ECT) with a price ceiling of $65/MWh (2017$)
If UAMPS terminates due to a failure of the ECT, UAMPS will put the Project Assets to NuScale and UAMPS will be reimbursed a significant portion of its Development Costs
Status: 95% Complete
  Execute by end of 2018

## Slide 9: Deployment Cost Certainty Achieving the Price Target LCOE
MIT Report Deployment Cost Certainty Necessitates Near Term Work in:
  Manufacturing
    BWXT arrangement with NuScale
  Construction
    EPC Development Agreement framework
    >87% Design Engineering Complete before going into the field
    Lessons Learned from Vogtle and V.C. Summer
  Operations
    O & M evaluations by Energy Northwest
Engineering Cost Estimates only good when backed by supplier based bids

## Slide 10: COLA Preparations
UAMPS, with TVA’s support, starting key early activities to ensure timely completion of COLA
  DOE Site-Wide SSHAC Study
  Tribal Consultations
  Siting Study Review
  Preliminary Site Work
    Access Road
    Met Tower Installation
    Site Layout and Core Boring Plan
  Pre-Submittal engagement with NRC
Notes: Slides: 3

## Slide 11: Water Rights
Strategy: Secure water right options by early to mid 2019
Preliminary water analysis has identified potential water rights to be acquired from existing water right holders
Preliminary cooling option analysis has been performed—additional analysis to be performed to inform water acquisition amounts
Notes: Slides: 3

## Slide 12: Tribal Consultations
DOE leads Consultation efforts with the Sho-Ban Tribes.
A Tribal Working Group (WG) has been established with Project stakeholders to resolve issues and concerns
Stakeholders regularly meet with the Tribes to inform them of Project schedule and other developments
DOE and UAMPS met Tribal Council on Aug 29th, 2018 and delivered Project Update
Tribes desire to see more Project benefits flow to the Tribe
Tribes are concerned with environmental matters such as water conservation, sensitive species, and viewshed impacts
Notes: Slides: 3

## Slide 13: Regulated Market
Ramps from 20MW to 60MW
  25MW to 60MW
Steam Generator Bypass
  NRC Acceptance
12 Shafts
  Blackstart
Notes: Slides:5

## Slide 14: Contact Information
Doug Hunter
Chief Executive Officer
doug@uamps.com
801-214-6401